Governance · Supersession Notice

# Document Reconciliation Record

Every contradiction, and its resolution

Which document wins when two disagree, every material contradiction between the founding documents and the confirmed design, and the consolidated decision register — updated through Stage 7.

| Product | MentorMAMA — Digital Mentorship Toolkit for Safer Midwifery Clinical Placement |
| --- | --- |
| Prepared by | Sinaps Technology — Bouric Okwaro Enos (Ric), Co-Founder & Team Lead |
| Document type | Reconciliation Record & Supersession Notice |
| Covers | Developer Concept Note v1.0 · Stage 1 Business Discovery v1.0 · SADD v1.0 |
| Against | Stage 2 Domain Model · Stage 3 Business Rules v1.1 · Stage 3.5 Use Cases v1.0 |
| Version | 1.4 (register updated through Stage 7; walking skeleton built) |
| Date | July 2026 |

Sinaps Technology  |  Driving Innovation Out of Isolation  ·  Confidential — Sinaps Technology / JHUB Africa

## 1. Why This Document Exists

Three documents preceded the domain model: the Developer Concept Note (the requirements — the "what"), the Stage 1 Business Discovery Report (the ecosystem and process), and the SADD v1.0 (the first technical blueprint). Stages 2, 3, and 3.5 then changed a number of conclusions — deliberately, because that is what the design sequence is for.

The failure mode we are avoiding is the common one: four documents in a repository, mutually contradicting, and a developer picking whichever they opened first. So this record does three things:

- Establishes an authority order — which document wins when two disagree.

- Lists every material contradiction with its resolution, so nothing is silently overridden.

- States what happens to each source document — amended, superseded in part, or left as a historical record.

### 1.1 Authority order

When two documents disagree, the later stage wins, with one exception:

Stage 3.5 Use Cases  ─┐

Stage 3 Business Rules ├── authoritative for behaviour, rules, and sequence

Stage 2 Domain Model  ─┘

Stage 1 Business Discovery ─── authoritative for the ecosystem, actors, and data ownership

Developer Concept Note ─────── authoritative for SCOPE and for the research/programme

requirements it carries from the source proposal

SADD v1.0 ─────────────────── superseded; see §4

The exception: the Concept Note remains authoritative on scope and programme intent — what is in and out of the MVP, the no-patient-data rule, pilot size, the phased AI boundary. Later stages may refine how those are achieved, but may not quietly expand what is being built. Where a later stage narrows or defers something in the Concept Note, it is listed in §3 as a scope change requiring stakeholder acknowledgement, not as an engineering decision.

### 1.2 What is NOT being rewritten, and why

The Developer Concept Note is not edited. It is derived from Dr. Carolyne Kerubo Nyariki's research proposal (JKUAT School of Nursing) and prepared for AfyaVentures/JHUB Africa; it is an upstream artifact whose provenance is the point. Silently rewriting a source specification to match our current thinking destroys the audit trail of why things changed — which matters more here than usual, because this product may be part of a research evaluation. Contradictions with it are therefore raised as amendments (§3) for stakeholder acknowledgement.

The Stage 1 report is corrected by errata (§5) rather than reissued, because its defects are internal numbering inconsistencies rather than wrong conclusions. Its substance held up completely — Placement as aggregate root, the two-jurisdiction model, and the data-ownership table all survived Stages 2 and 3 intact and are now the backbone of the authorization model.

The SADD v1.0 is superseded by SADD v2.0 (§4), because it is ours, it is the document developers will actually open, and several of its statements are now wrong in ways that would produce wrong code.

## 2. Contradictions With the SADD v1.0

| # | SADD v1.0 says | Confirmed design says | Resolution | Impact if unresolved |
| --- | --- | --- | --- | --- |
| S-01 | PlacementAssignment is a junction table linking Student ↔ Mentor ↔ Ward ↔ Cohort (§4.2, §4.3) | Placement is the aggregate root; Student Assignment, Mentor Assignment, and Ward Assignment are sub-entities inside it, each with its own open/close history (Stage 2) | Adopt the aggregate model. A junction row overwrites relationships on change; sub-entities preserve them | Mentor reassignment would destroy the record of who mentored the student in weeks 1–3 |
| S-02 | MentorshipSession has student_id + mentor_id FKs (§4.2) | A Session belongs to exactly one Placement (INV-03) | Sessions reference the placement; mentor is recorded as the acting assignment | A student's sessions across two different placements would be indistinguishable |
| S-03 | InductionChecklist hangs off StudentProfile and MentorProfile (§4.2) | Induction belongs to the Placement and survives mentor reassignment (Stage 3.5 §5.3) | Reparent to Placement | A reassignment would orphan or duplicate the induction |
| S-04 | StudentFeedback references student_id (§4.2) | Anonymous feedback attaches to Cohort + Facility + Ward and never to Student or Placement (POL-014) | Two routing paths by anonymity mode | "Anonymous" feedback that is trivially re-identifiable — a governance failure, not a bug |
| S-05 | StudentProfile carries placement_facility, placement_start/end, assigned_mentor (§5.3) | Those are Placement attributes; a student has many placements over time (Stage 2) | Remove from the profile | A second placement would overwrite the first |
| S-06 | Seven actors, including CPD/Content Reviewer as an MVP role with permissions (§2.1, §6.4) | CPD Reviewer is deferred to Phase 2 and is out of the MVP authorization model (Stage 1 §5.2) | Six actors in the MVP; CPD Reviewer stays in the vocabulary only | Building and testing an unused role hierarchy |
| S-07 | Escalation status list is informal: "resolved" or "escalated further" (§3.3) | Five states with a formal transition table; external referral is a resolution outcome, not a state (WFR-006) | Adopt the Stage 3 escalation state machine | The safeguarding workflow would be the only lifecycle in the system without enforceable transitions |
| S-08 | No Placement lifecycle at all — no states, no transitions | Ten states, seventeen transitions, guards and initiating actors (Stage 3 §5.2) | Adopt the transition table | Every workflow rule becomes unenforceable; "active" becomes a boolean someone flips |
| S-09 | "Induction occurs before active mentorship" is implied narratively (§8.1) | INV-02: a placement cannot become Active until induction is complete | Enforce at TXN | The core product promise — no unoriented student on a labour ward — would rely on UI ordering |
| S-10 | Nurse Manager read scope is "facility-wide"; Stage 1 describes ward-level management | Facility-scoped authorization with ward as a filter, revisited if a facility runs multiple mentoring units (AUTH-006, OD-04) | Documented explicitly rather than left as two readings | Two developers implementing two different boundaries |
| S-11 | Coordinator has institution-wide read of cohorts and students (§6.4), with no field-level limits | Coordinator reads session metadata only, never free text, and never mentor master records (POL-016, POL-017) | Field-level restrictions in serialisation | Breach of the hospital-owns-its-staff-records boundary from Stage 1 §8 |
| S-12 | Mentor "receives CPD completion summaries"; feedback visibility unresolved | Mentors never read individual feedback about themselves; aggregates only at n ≥ 3 (POL-013) | Adopt the min-n threshold | A single student's feedback identifiable to the mentor it concerns |
| S-13 | DashboardMetric is a stored entity with numerator/denominator (§4.2, §5.3) | Progress and indicators are computed on read, never authored (WFR-021, WFR-022) | Materialised projection, refreshed from events — never a hand-editable row | Metrics that can drift from the facts they summarise |
| S-14 | Domain events publish to notifications, described as part of the write path (§4.4) | Events are written to a transactional outbox in-transaction and dispatched after commit (WFR-026) | Adopt the outbox | An email provider timeout rolls back a valid mentor assignment |
| S-15 | REST endpoints specified (§6.3), e.g. POST /api/placements "create/reassign" | Endpoints are a Stage 6 concern; Stage 3.5 defines commands (AssignMentor, ReassignMentor as distinct operations) | §6.3 marked provisional pending Stage 6 | Conflating create and reassign in one endpoint hides two different guard sets |
| S-16 | Full ERD, data dictionary, and indexing strategy presented as settled (§5) | Stage 5 has not happened. The schema must follow the domain model, not precede it | §5 marked provisional pending Stage 5 | The original mistake repeated: schema before rules |
| S-17 | Auth returns a JWT with facility_id/institution_id claims (§6.4) | Scope is resolved server-side per request from the principal; a token claim is a cached copy that goes stale on reassignment (AUTH-001) | Scope resolved per request; tokens carry identity, not authority | A mentor reassigned to another facility keeps their old access until the token expires |
| S-18 | Nothing on ward capacity enforcement, though Ward.max_students exists | INV-16 with a row lock on the Ward (POL-007) | Enforce at TXN | Over-allocation of a labour ward — a real-world safety and quality issue |

## 3. Amendments Requested Against the Concept Note v1.0

These are not defects in the Concept Note. They are places where the design sequence produced a different answer, and where the change should be acknowledged by AfyaVentures/JKUAT rather than absorbed silently.

| # | Concept Note position | Confirmed design position | Nature of change | Needs sign-off? |
| --- | --- | --- | --- | --- |
| C-01 | Six user roles including CPD/Content Reviewer (§4) | CPD Reviewer deferred to Phase 2 (Stage 1 §5.2), consistent with the Note's own deferral of regulator integration (§19) | Scope reduction | Yes — confirm CPD is Phase 2 |
| C-02 | Student profile holds assigned_mentor and placement dates (§8) | Those belong to Placement; students hold many placements over time | Structural, no scope change | No |
| C-03 | "Student feedback visibility" listed as an open decision (§19) | Resolved as a blocking dependency: manager/coordinator read individual, mentor sees aggregate at n ≥ 3, anonymous routes to cohort/ward (POL-013, POL-014) | Decision requiring governance approval | Yes — blocks pilot |
| C-04 | Induction checklist is "completed when a student reports to the unit" (§11) | Additionally a hard gate: no Active placement, and therefore no session logging, until induction completes (INV-02, INV-05) | Strengthening of intent | Yes — confirm this is desired, since it can block a ward |
| C-05 | Escalation "restrict access to authorized reviewers" (§8) | Field-level: only the assigned reviewer, submitter, and Program Admin may read description/action_taken; reviewer may not be the subject; reads are audited (INV-13, WFR-008, WFR-032) | Strengthening | Yes — informs consent wording |
| C-06 | Offline support = "local draft saving and retry sync" (§12) | Retry implies idempotency keys, and late replays that no longer validate must be surfaced to the mentor rather than discarded (OD-09) | Newly surfaced UI requirement | Yes — adds a mentor-facing "unsynced" view |
| C-07 | Dashboard indicators listed as stored metrics (§9) | Computed projections, refreshed from events | Implementation, no scope change | No |
| C-08 | Ward has maximum students (§8) | Enforced as a hard invariant that blocks allocation (INV-16) | Strengthening | Yes — confirm hard block vs. warning |
| C-09 | "Escalation flag for serious placement concerns" in MVP scope (§5.1) | Full five-state reviewed lifecycle with conflict-of-interest rules | Scope increase in depth (not breadth) — justified by safeguarding criticality | Yes — acknowledge effort |
| C-10 | Pilot capacity negotiation between coordinator and hospital | Deliberately not an in-app workflow for MVP; Cohort.planned_capacity only (Stage 1 §9) | Scope reduction | Yes — already recommended in Stage 1, confirm |

## 4. Disposition of the SADD v1.0

Status: superseded by SADD v2.0.

| SADD v1.0 section | Disposition in v2.0 |
| --- | --- |
| §1 Introduction, scope, constraints | Carried forward, updated to reference the design sequence |
| §2 Actors | Corrected — six MVP actors; CPD Reviewer moved to Phase 2 |
| §3 Use cases | Superseded by Stage 3.5, which specifies all eight workflows with guards and sequence |
| §4 Domain model | Corrected — Placement aggregate with assignment sub-entities; ownership reparented |
| §5 Data design (ERD, dictionary, indexing) | Superseded by Stage 5 (Database Architecture v1.0), which replaces it in full |
| §6.1–6.2 Architecture, cross-cutting | Carried forward, with the outbox and per-request scope resolution corrected in |
| §6.3 REST API | Superseded by Stage 6 (API Design v1.0), which replaces it in full |
| §8.1–8.2 Information architecture and UI principles | Superseded by Stage 7 (UI/UX v1.0) |
| §6.4 Auth & RBAC | Corrected — server-side scope resolution, field-level restrictions, 404-not-403 |
| §6.5 Non-functional requirements | Carried forward unchanged — held up well |
| §7 Information architecture & UI | Carried forward, plus the mentor "unsynced logs" view (OD-09) |
| §8 Workflows | Superseded by Stage 3.5 |
| §9 MVP backlog & acceptance | Carried forward, with acceptance criteria strengthened to include invariant enforcement |
| §10 Risks & open decisions | Replaced by the consolidated Open Decisions Register (Stage 3 §13 + Stage 3.5 §12) |

Two sections are deliberately left as provisional rather than fixed: the data design and the API design. Rewriting them now would mean doing Stage 5 and Stage 6 out of sequence, on the same instinct that produced the original problem. They are labelled so no one builds against them by accident.

## 5. Stage 1 Errata

| # | Location | Issue | Correction |
| --- | --- | --- | --- |
| E-01 | §1, closing note | States the document "delivers Stages 1–2 in full" and that the Domain Model "follows in Stage 3" | It delivers Stage 1. The Domain Model is Stage 2. §10.2 of the same document states this correctly, so §1 is the error |
| E-02 | §1, twelve-step diagram | Two numbering systems coexist: the twelve design steps and the stage numbers used in document titles | Canonical map published in §6 below. Stage numbers are authoritative for document naming |
| E-03 | §5, actor table | Lists Notification Service as an actor alongside five human roles; the SADD lists seven actors | Six MVP actors: five human (Student, Clinical Mentor, Nurse Manager, University Coordinator, Program Administrator) plus the Notification Service system actor. CPD Reviewer is Phase 2 |

Everything else in Stage 1 stands. Its central conclusions — Placement as aggregate root, non-overlapping institutional jurisdictions, and the data-ownership table — became the foundation of the Stage 3 authorization model without amendment.

## 6. Canonical Design Sequence

One numbering scheme, to end the ambiguity flagged in E-02.

| Stage | Deliverable | Status |
| --- | --- | --- |
| Stage 1 | Business Discovery — ecosystem, actors, process, data ownership | ✅ Complete (v1.0 + errata §5) |
| Stage 2 | Domain Model — bounded contexts, aggregates, entities, value objects, events, lifecycle | ✅ Complete |
| Stage 3 | Business Rules & Domain Invariants | ✅ Complete (v1.1) |
| Stage 3.5 | Use Cases & Sequence Diagrams | ✅ Complete (v1.0) |
| Stage 4 | Module Architecture & Module Communication | ✅ Complete (v1.0) |
| Stage 5 | Database Architecture — schema, constraints, indexing, migrations | ✅ Complete (v1.0) |
| Stage 6 | API Design — transport, contracts, versioning, errors | ✅ Complete (v1.0) |
| Stage 7 | UI/UX — information architecture, screen states, offline affordances | ✅ Complete (v1.0) |
| Stage 8 | Development Sprints & Delivery Plan | ⬜ Next |

The twelve-step list in Stage 1 §1 remains a useful description of the discipline; the stage numbers above are what documents are named after.

## 7. Consolidated Open Decisions

Eleven open decisions now exist across Stage 3 and Stage 3.5. Three block pilot activity and are the subject of the accompanying stakeholder memo.

| ID | Question | Status |
| --- | --- | --- |
| OD-01 | Does a pause extend the placement end date? | Resolved — JKUAT, 30 Jul 2026. Extends actual_end, planned dates retained (POL-020). Stage 5 unblocked |
| OD-02 | Hard-block placements on incomplete mentor training? | Decided — default on, override with reason |
| OD-03 | Feedback visibility model and min-n threshold | Resolved — JKUAT, 30 Jul 2026. Manager and Coordinator read individual; mentor aggregates at n ≥ 3, applied per displayed figure, no attribute breakdowns (POL-013, POL-013a) |
| OD-04 | Nurse Manager boundary: facility or ward? | Decided — facility, ward as filter |
| OD-05 | Archive delay after completion | Decided — 30 days, configurable |
| OD-06 | What anonymous feedback attaches to | Resolved — JKUAT, 30 Jul 2026. Both modes supported; confidential is the default, anonymous attaches to cohort/facility/ward only (POL-014, POL-014a) |
| OD-07 | Who authorises early completion | Decided — Nurse Manager with reason, Coordinator notified |
| OD-08 | May a placement complete with a low-severity escalation open? | Decided — deferral override only, never for high severity |
| OD-09 | Late-arriving offline logs that no longer validate | Decided — retained and surfaced, never discarded |
| OD-10 | Should unconfirmed placements time out? | Decided — no, flagged for human follow-up |
| OD-11 | Early completion — Coordinator notified or consulted? | Decided — notified |
| OD-12 | Does the research evaluation require sex-disaggregated reporting? | Open — asked of JKUAT, 30 Jul 2026 |
| OD-13 | Adopt Postgres column-level grants so escalation content is database-restricted, not serializer-restricted? | Recommended yes before pilot go-live (Stage 5 §6.3) |
| OD-14 | Retention period for escalation description / action_taken? | Open — needs a governance answer rather than defaulting to forever |
| OD-15 | Does the evaluation need a stable pseudonymous student identifier across cohorts? | Open — if yes, model it explicitly rather than re-purposing UUIDs in exports |
| OD-16 | Add a token auth path now for a possible future native app? | No — the Concept Note defers native until the PWA is tested (Stage 6 §4.1) |
| OD-17 | Deliver large exports by emailed link rather than in-app download? | Revisit after the first cohort export is measured |
| OD-18 | May Coordinators read session free text on a placement with an open escalation? | Recommend no for the pilot — confirm with JKUAT (Stage 6 §10) |
| OD-19 | Do queued (unsynced) sessions count toward the mentor's "days since last session"? | Yes locally and labelled; server projections never count them (Stage 7 §6.3) |
| OD-20 | Does a student see the status of a concern she raised, and at what granularity? | Recommend state only, no reviewer notes — needs JKUAT confirmation |
| OD-21 | English-only pilot UI with Kiswahili after usability testing? | Yes per Concept Note §19; write copy for translation now |

Consent and pilot data collection are no longer blocked by us. OD-03 and OD-06 are settled, so the consent wording can be drafted. What remains is the governance sign-off itself, which is JKUAT's and AfyaVentures' step, and it must include the residual free-text patient-identifier risk as accepted rather than solved (Stage 3.5 §11).

End of Document Reconciliation Record — Sinaps Technology / JHUB Africa. Confidential.